<P-388- Forecast Gold Prices>

Business Objective:

Data provided is related to gold prices. The objective is to understand the underlying structure in your dataset and come up with a suitable forecasting model which can effectively forecast gold prices for next 30 days.

This forecast model will be used by gold exporting and gold importing companies to understand the metal price movements and accordingly set their revenue expectations.

Milestones:

30 days to complete the Project

|  |  |  |
| --- | --- | --- |
| Milestone | Duration | Task start - End Date |
| Kick off and Business Objective discussion | 1 day | 18-Apr-2024 |
| Data set Details | 1 Week – 1 ½ week | 22-Apr-2024 |
| EDA | 1 Weeks – 1 ½ week | 25-Apr-2024 |
| Model Building | 1 Week – 1 ½ week | 02-May-2024 |
| Model Evaluation | 1 week | 6-May-2024 |
| Feedback | 9-May-2024 |
| Deployment | 1 Week | 16-May-2024 |
| Final presentation | 1 day | 16-May-2024 |

Protocols:

1. All the documentation – Final presentation and python code to be submitted before the final presentation day
2. All the participants must attend review meetings